## STS Token Generation & Vending Integration Roadmap

Currently, the api/services/token_engine.py file generates a random 20-digit number for testing. In production, physical "dumb" offline meters require legally encrypted STS (Standard Transfer Specification) tokens.

To transition from the prototype mock-up to real token generation, choose one of the following three paths:

### Option 1: Direct STS Certification (The Hard/Professional Way)

You become the official Vending System Provider (VSP) and generate keys internally.

- Register: Apply for membership with the STS Association (www.sts.org.za) as a VSP.

- Procure Hardware: Purchase meters from a vendor (e.g., Conlog, Landis+Gyr). The vendor will generate unique STS Encryption Keys for your batch of meters and securely transfer them to you.

- License the SDK: Purchase the official STS Software Development Kit (SDK) from the STS Association.

- Integrate: Your backend developer replaces the mock logic in token_engine.py with the SDK library. The API will pass the Amount and Meter Serial Number to the SDK, which will spit out the mathematically valid 20-digit token.

### Option 2: Vending System Provider (VSP) API Integration (The Easy/Startup Way)

Partner with an existing certified VSP (e.g., CitiConnect, Plugtech, Kazang).

- Procure Hardware: Purchase meters and receive your STS Encryption Keys.

- Delegate Keys: Provide your STS Keys to your chosen VSP. They load them into their already-certified vending system.

- Integrate: Your backend developer replaces the logic in token_engine.py with an HTTP requests.post() call to the VSP's API.

  - Flow: Your API sends the tenant's payment and meter number to the VSP -> The VSP generates the token -> The VSP sends the token back to your API -> Your API shows it to the tenant.

### Option 3: Smart Online Meters (No Tokens Needed)

If you install modern "Smart Meters" equipped with SIM cards or Wi-Fi, you do not need STS tokens at all.

- Integration: The meter communicates directly with your API.

- Flow: When the tenant clicks "Buy Electricity", your API simply updates the database wallet balance. The smart meter periodically calls your API to check the wallet balance. If the balance is positive, the meter stays open. If it hits zero, the meter closes itself.

- Note: In this scenario, the token_engine.py file can be safely deleted, as no cryptographic codes are needed.

## Next Steps for Development Team

- Replace simulated notifications with real Twilio/SendGrid integrations.

- Implement robust JWT token generation and expiry for user sessions.

- Integrate a real Payment Gateway (e.g., PayFast or Yoco) in the /process-payment/ endpoint to handle real cash flow.

- Expand the meters table to track meter tamper events and firmware versions from the HES/MDM.

text

5. Save the file (**File > Save**) and close Notepad.

Your documentation is now fully updated with the STS roadmap! This will be incredibly valuable when you sit down with hardware vendors or your new developers.

Let me know what you would like to tackle next!

two questions; how long does does option 2 VSP API integration take to depolyment; smart meters; in both cases do you need registration/certification with STS association

Thought Process

These are excellent questions to ask before you start spending money on hardware or developers. Let's break them down clearly.

### Question 1: How long does Option 2 (VSP API Integration) take to deploy?

If you already have the physical meters in hand, the software development side is very fast. The bottleneck is usually the administrative onboarding with the VSP.

Here is a realistic timeline:

- Weeks 1-2 (Admin & Procurement): You buy the meters. The manufacturer gives you your unique STS Encryption Keys. You sign a Vending Agreement with a VSP (like CitiConnect or Plugtech) and hand them your keys. The VSP loads your keys into their certified vending system.

- Weeks 3-4 (Development): Your developer looks at the VSP's API documentation. They replace the mock code in token_engine.py with an HTTP request to the VSP. This usually takes a developer 2 to 3 days.

- Week 5 (Testing & UAT): You buy R10 worth of electricity on your portal. The VSP generates a real token. You walk to the physical meter, type it in, and watch the meter accept it and update its screen.

Total Time: About 4 to 6 weeks from start to a live, working system.

### Question 2: Do you need STS Certification for Option 2 and Option 3?

The short answer is NO for both. You bypass the STS Association entirely. Here is why:

For Option 2 (VSP API Integration): The STS Association does not certify companies; they certify software systems. Because you are using the VSP's software to mathematically generate the token, it is the VSP who holds the STS Certification. You are just acting as a "reseller" or "agent" on their network.

- You do not pay the STS Association.

- You do not buy the STS SDK.

- You just pay the VSP a small fee (usually a few cents) for every token they generate on your behalf.

For Option 3 (Smart Online Meters): The STS Association has absolutely zero involvement here. STS is strictly a cryptographic standard for offline, token-based meters. If your meter has a SIM card and talks to your API over the internet, it doesn't use 20-digit tokens at all. It just uses standard internet security (like HTTPS/SSL).

- You do not need STS certification.

- You do not need a VSP.

- Your API simply tells the meter "Turn On" or "Turn Off".

(Note: For both options, while you don't need STS certification, you still need to comply with local South African laws, like registering as a sub-metering reseller with NERSA and the local municipality).

### Summary

If you want to get to market fast and cheap, Option 3 (Smart Meters) is the easiest. You just plug them in, and your software talks to them directly. No middlemen, no token maths.

If you must use offline keypad meters (because they are cheaper or the tenant prefers them), Option 2 (VSP API) is the best route. It takes about a month, and you let the VSP handle the complex STS encryption.