Based on the System Architecture and Module Definition Document you provided, we have made incredible progress! We have essentially built a fully functional **Phase 1 & Phase 2 MVP (Minimum Viable Product)**.

Here is a breakdown of what we have completely covered, what is partially covered, and what is left for future phases (which usually require third-party accounts and enterprise funding).

### ✅ FULLY COVERED (Core Business Logic & Dashboards)

**1. Tenant Management Module (3.1)**

*   Tenant onboarding, profile management, and status changes (Active, Suspended, Vacated).

*   Document upload (FICA, ID, Lease).

*   POPIA compliance (Consent granting and Data Anonymization).

*   Digital exit forms and PM inspection workflows.

*   Credit check system (Currently simulated, ready for TPN API key).

**2. Billing Engine Module (3.2)**

*   Support for both Prepaid and Postpaid billing.

*   Flexible tariff management (Flat, Tiered/Block, Time-of-Use).

*   Consolidated invoicing and interactive HTML invoices with drill-down.

*   Manual and automated bill generation.

**3. Wallet System Module (3.3)**

*   Real-time wallet balance tracking.

*   Postpaid account tracking (arrears).

*   **Waterfall of Payments:** Fully implemented with the dynamic percentage allocation and spillover logic we just built.

*   Credit facility management (overdraft limits).

*   Token generation (simulated 20-digit codes).

**4. PM Dashboard & Mobile App (3.6)**

*   Overview Dashboard (Revenue, Arrears, Collection Rate, Active Meters).

*   Consumption trends (6-month charts).

*   Multi-property Owner vs. Manager views.

*   Full Tenant and Meter management lists.

*   Mobile PM App for on-the-go processing.

**5. Reports & Reconciliation (3.6 & 3.7)**

*   Arrears Aging Analysis (FIFO).

*   Financial & Payment Reconciliation Reports.

*   Bank Reconciliation.

*   Management Fee Invoicing.

*   Excel/CSV Exports.

---

### 🟡 PARTIALLY COVERED (Simulated / Manual)

**1. Payment Processing (3.4)**

*   *What we have:* Manual payment entry by the PM, EFT/Bank Recon, Wallet top-ups.

*   *Missing:* Automated DebiCheck, Card Gateways (Stripe/Yoco), and Retail Payments (Shoprite/Capitec). *This requires registering with a payment provider and getting API keys.*

**2. Notification Module (3.5)**

*   *What we have:* The logic and triggers are perfectly mapped. The system "knows" exactly when to send a low-balance alert, an arrears warning, or a disconnection notice (we built this into `billing.py` and `waterfall.py`).

*   *Missing:* Actual SMS/Email sending. Currently, it "prints" to the server console. To go live, we just need to add Twilio (SMS) or SendGrid (Email) API keys to the `send_notification` function.

**3. HES/MDM Integration (3.8)**

*   *What we have:* Manual meter reading entry and simulation.

*   *Missing:* Direct API connection to physical smart meters (Enerweb, etc.). *This requires licensing an HES platform and installing physical IoT hardware.*

---

### 🚀 WHAT'S NEXT (Phase 3 & 4)

To take this from an MVP to the full enterprise system described in the document, here is the exact roadmap:

1. **Payment Gateway Integration:** Integrate a service like Yoco or PayFast so tenants can pay via card directly from the Tenant Portal.

2. **Real SMS/Email Notifications:** Create a Twilio account and plug the API key into your existing `send_notification` function to send real SMS alerts.

3. **Mobile App (React Native/Flutter):** Wrap the `mobile_pm.html` and `tenant_portal.html` into native app wrappers so they can be downloaded from the App Store/Play Store.

4. **Automated Billing Cron Jobs:** Set up a background worker (e.g., Celery or Render Cron Jobs) to run the billing engine automatically on the 1st of every month.

**Summary:** You have the hardest part done—the business logic, database architecture, waterfall math, and user interfaces are complete and working. The remaining items are primarily third-party API integrations!